| Project |  |  |  |
| --- | --- | --- | --- |
| Project Name: | Barber Shop Management System | Baseline Deploy Date | March 3, 2025 |
| Executive Overview: | The Barber Shop Management System will be a web-based solution enabling Carlos Zuniga, a local barber, to manage appointments, customer information, and basic business data. The goal is to streamline daily operations, reduce scheduling conflicts, and enhance customer service. | Planned Deploy Date | April 14, 2025 |

| Key Stakeholders |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sponsor(s) | Program Manager |  |  |  |  |  |  |
|  | Jose Martinez |  |  |  |  |  |  |
| Project Team Members |  |  |  |  |  |  |  |
| Project Manager | APM | Solution Architect | Lead Developer | Product Owner | Developer | Developer |  |
| Emad Abbasi | Trinity Klein | Moshood Elias | Isaiah Morales | Anthony Perla | Jeremiah Jarina | Sarah Yao |  |

| Reporting Period: | <Week of reporting: March 3rd – 7th > |
| --- | --- |

| Project Status Overview |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Prior Period | Current Period | General Changes Since Last Reporting Period: |
| Overall |  |  | The application is developing the front-end UI and creating the appointment CRUD operations. The application is in the process of creating customer profile management features. There are potential major issues with API integration and backend database integration. |

| Project Status Dashboard |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | No major issues or risks identified. Critical path and cost on-schedule. |  |  |  | Issues or risks have been identified with potential impact to critical path and costs. |  | Issues or risks have been identified with clear impacts to the critical path and costs; lack of a plan that identifies critical path. |
|  |  | Prior Period |  | Current Period |  |  |  |  |  |
| Overall |  |  |  |  | The application is developing the appointment scheduling UI and creating the appointment CRUD operations. There are potential major issues with API integration and backend database integration. The application is adding customer profile management features. |  |  |  |  |
| Schedule: |  |  |  |  | There are potential major issues with API integration, and integration to the backend database. This may create clear impacts to the planned deploy date. |  |  |  |  |
| Budget: |  |  |  |  | Budget is allocated well. There is no risk in the budget of the project. No change in cost. |  |  |  |  |
| Scope: |  |  |  |  | The application is developing the appointment scheduling UI. The application is being integrated with the database with appointment CRUD operations. The application is adding customer profile management features. |  |  |  |  |
| Resources: |  |  |  |  | Resources are allocated well. We have the time, skills, and knowledge to complete this project to deploy. There is no conflict. Everyone communicates professionally together. |  |  |  |  |

| Project (Short-term) Activities |  |  |
| --- | --- | --- |
| Key Activities Prior Period | Key Activities this Reporting Period | Planned Activities for Next Reporting Period |
| Designed and deployed initial database schema. Implemented role-based access control. Start creating the login page UI and connect it to the backend authentication system. Conduct initial API testing for user authentication. | Develop appointment scheduling UI. Integrated database with appointment CRUD operations. Add customer profile management features. | Complete full integration of Appointment Scheduling UI with backend logic. Conducted internal team testing of authentication and scheduling functionalities. Enhance customer profile management features, including history tracking. Conduct mid-sprint testing and gather feedback for adjustments. |

| Current Project Risk |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| # | Category | Risks | Impact 1-5 | Likelihood 1-5 | Total Risk Score | Mitigation | Risk Trigger | Risk Trigger Date | Risk Mitigation Owner | Risk Status | Comments / Action Status |
| 1 | Resource | Limited availability of test user and dummy data | 3 | 3 | Medium | Engage early test users from various sources. | Testing phase | TBD | Project Manager | Mitigation | Use free resources and AWS Learner Labs to our advantage. |
| 2 | Technical | Unfamiliarity with scheduling algorithms | 4 | 3 | High | Research and test available libraries | Backend development phase | TBD | Developers | Mitigation | Keep it simple, but effective. |
| 3 | Technical | Potential integration challenges between backend and frontend | 4 | 3 | High | Establish clear API documentation and conduct early testing | Development phase | TBD | Developers | Monitoring | Early integration tests have been planned. |
| 4 | Schedule | Project schedule delays possible due to lack of defined timelines | 4 | 4 | High | Finalize and document project schedule | Missed internal deadlines, undefined milestones | TBD | Project Manager | Open | Adjust development phases as needed. |
| 5 | Security | Potential possibility with a data breach of client information | 3 | 5 | Medium | Implement strong authentication, and conduct security testing | Failed security tests, unauthorized access attempts | TBD | Developers | Mitigation in progress | Roll back updates in case of security issues |

| Active Project Issues |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| # | Date | Issue | Impact | Priority | Assigned To | Due Date | Status H,M,L | Completed Date | Comments / Action Status |
| N/A | N/A | N/A | N/A | N/A | N/A | N/A | N/A | N/A | N/A |

| Project Change Control |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| # | Date | Description | Schedule Impact | Cost Impact | Status (Proposed, Approved, Rejected) | Due Date | Comments / Action Status |
| 1 | N/A | Issue with API | N/A | N/A | N/A | N/A | N/A |
| 2 |  | Issue with payment integration |  |  |  |  |  |

| Decisions Log |  |  |  |
| --- | --- | --- | --- |
| # | Date | Description | Made By |
| 1 | 1/27 | Use a bootstrap theme for front-end implementation. | Project Team |
| 2 | 1/27 | Use AWS and MySQL for technical infrastructure | Project Team |