Barber Shop Management System

Project Manager: Emad Abbasi

SPRING 2025

Team Members: Emad Abbasi, Sarah Yao, Trinity Klein, Jeremiah Jarina, Anthony Perla, Elias Moshood, Isiah Morales

Table of Contents

Barber Shop Management System – WBS	2

WBS	3

# Barber Shop Management System – WBS

CIS 4375 – Capstone Team | Spring 2025

Project Manager: Emad Abbasi

Team Members: Emad Abbasi, Sarah Yao, Trinity Klein, Jeremiah Jarina, Anthony Perla, Elias Moshood, Isiah Morales

Sponsor: Carlos "El Tigre" Zuniga Cuts, Local Barber (Contact via Product Owner, Anthony Perla)

## WBS

- Decide team cadence

  - Research Agile team cadence best practices

  - Schedule and confirm meeting times with the team

  - Document team cadence and share with all members

- Design team branding

  - Brainstorm team name, colors, and branding styles

  - Create logo and branding assets

  - Finalize and approve branding design

- Decide PM methodology

  - Research Agile methodologies (Scrum, Kanban, Hybrid)

  - Discuss and decide on the best methodology for the project

  - Document and share the selected methodology

- Get a sponsor strategy

  - Research potential outreach methods for engaging the sponsor

  - Draft and refine a sponsor outreach message

  - Assign a team member to initiate sponsor communication

- Set up technical infrastructure

  - Configure Azure DevOps board and assign team roles

  - Set up communication channels (Teams)

  - Ensure all members have access to necessary tools

- Get a GitHub repository setup

  - Create GitHub repository and define repository structure

  - Set up branching strategy (main, dev, feature branches)

  - Invite team members and test access permissions

- Document SDLC process

  - Draft SDLC document and share with the team

  - Research and define the Software Development Life Cycle (SDLC) approach

  - Finalize and store the document in a shared repository

- Implement User Authentication

  - Convert password to hash

  - Implement a token-based authentication

  - Implement role-based authentication for dashboard (Barber & Admin Role)

- Implement Role-Based Access Control

  - Admin role (Employer/Owner) – Full access on dashboard menus, including Appointment menu (Find/Create), Services (Find/Create) menu, Customer (Find/Create) menu, User menu, Payment menu, and Barbers (Find/Create) menu.

  - Customer role (Guest) – Restricted access on dashboard, Appointments menu via Website, Payment via Website

  - Barber role (Employee) – Have access to the dashboard with restriction access like Barbers menu, User menu, and Payment menu.

- Set Up Database Schema

- Design Entity-Relationship Diagram (ERD) for database structure

- Define and create tables (Users, Appointments, Customers, etc.)

- Implement relationships (foreign keys, constraints)

- Create Appointment Scheduling UI

  - Develop front-end form for booking appointments

  - Implement responsive UI for mobile and desktop

  - Integrate UI with backend API for appointment management

- Develop Appointment CRUD Operations

  - Create backend API for appointment creation, retrieval, update, and deletion

  - Implement appointment validation (e.g., no double booking, valid time slots)

  - Connect database with front-end UI for real-time updates

  - Test CRUD operations for data consistency and security

- Customer Profile Management

  - Develop UI for viewing and updating customer information

  - Implement backend logic for storing and retrieving customer data

  - Secure customer information with encryption for sensitive fields

  - Create customer history tracking for past appointments

- Appointment Notifications

  - Implement email notification system for appointment confirmations/cancellations

- Reporting Dashboard

  - Design and implement UI for analytics dashboard

  - Add filters for customized reporting (date range, service type, revenue insights)

- Conduct User Acceptance Testing (UAT)

  - Define test scenarios and acceptance criteria based on requirements

  - Perform UAT with sponsor and key stakeholders

  - Collect feedback and document issues for improvement

  - Resolve UAT-reported issues before final deployment

- Finalize Documentation & Presentation

  - Complete technical documentation (database schema, API docs)

  - Prepare user guide for barbers and customers

  - Create final capstone presentation slides

  - Conduct a final review with the team before submission